## Slide 1: Ever Health Technology Plan
Presented by: Eagle Consulting

## Slide 2: Project Description
Brief description of the project

## Slide 3: ABOUT US
Eagle Consultants has been providing technological solutions to real world business problems for over 20 years. Founded in 1995 with the goal of assisting businesses stay up to date with the technological world around them, Eagle Consultants quickly found itself as an essential “middle man” during the technological boom of the late 90’s and early 2000’s, bringing the latest developments in Information Technology to the average business. Big business has since moved towards these technological advancements, cutting down the need for IT interaction outside their companies. Yet, Eagle Consultants still finds itself enjoying the ability to bring close, personalized service to the companies who need it most, the companies that work hard but find themselves in need of more effective technology solutions. These are the people we are eager to aid.

## Slide 4: Mission / Vision
Our mission is simple, to stay up to date on current IT developments so that we may provide the most effective solution for your specific business needs. We know that there is no single fix to the issues from business to business, and we know that your company is unique, with a specific role to fill. We aim to provide a fast, efficient, and most importantly effective IT answer that will not only save you time and money, but also have a positive effect on the clientele you closely interact with.
Our Vision is to facilitate an ever increasing amount of Information Technology Solutions. The technological world is ever changing and our desire is to constantly learn and develop new techniques. Our aim is to be the best at understanding what makes your company special, so that we may have the best Information Technology solution for you!

## Slide 5: OUR CLIENT – EVER HEALTH FITNESS
Ever Health Fitness is a chain of fitness centers operating in the state of Ohio. These Centers operate 24/7 for personal fitness.
In 1973 two retired coaches, Hennery Truman and Michael Hatch opened the first center in Dayton Ohio. Several other locations were added with ten years and the chain expanded to suburban communities in other metropolitan areas across several cities in Ohio.
Today Ever healthy fitness consists of twenty two gyms with an estimated 20,000 members across the State. Ever Health facilities include locker rooms, pools, children club where kids play with the supervision of their parents. For the last five years Ever Health introduced new equipment such as free weights, weight machines, stability devices, cardiovascular equipment and fitness classes. Ever Health not only includes equipment and technology but also an atmosphere, view, innovation, tradition and uniqueness.

## Slide 6: EVER HEALTH MISSION STATEMENT
Our goal is to provide an environment that promotes accessibility to fitness equipment and knowledge to anyone that needs it. We aim to provide the tools necessary to start and maintain a healthy lifestyle, all while providing a comfortable and welcome environment.

## Slide 7: EVER HEALTH ORGANIZATIONAL CHART
Jason Zander President & CEO
Lawrie Gaffney Accounting
Patrick lliott VP Finance
Lola Jacobsen Operation
Olivier Renaud Team Director
Spencer Lowe Regnional Manager
Of 7 Locations
Mike Danselio Regional Manager
Of 8 Locations
Prashanth Desai Regional Manager
Of 7 Locations
Szabolcs Vajda Human Resources Head
Jason Kozleski VP Human Resources
Pat Coleman VP Customer Svc

## Slide 8: THE PROBLEM
The Ever Health Website is outdated and lacks any type of client functionality. All information is stored locally and only at specific locations. It is very difficult to share information across gyms.
Currently customers must travel to the main regional gym locations to renew or cancel their membership. They cannot cancel or renew their membership at any location. This is a major hassle that affects their customer retention rate.
Redundant information is everywhere in their system due to a lack of accurate updating of customer information.

## Slide 9: THE COST
As the business has expanded the ability to maintain and handle member information has become increasingly haphazard.
In the past 2 years they have seen a 30% drop in customer membership renewal state-wide, resulting in a total loss of over $1,000,000.
Overall customer satisfaction has decreased 20% due to difficulties signing in to gyms and customers having to deal with duplicate or misinformed records.

## Slide 10: THE SOLUTION
A centralized Database:
  Shared across all gym locations
A redesigned and fully functional website:
  Add functionality that allows customers to create, renew, update, or cancel their membership
  Connected directly to the database
A Front end Interface:
  Useable by all employees
  Capable of pulling and updating information from the database

## Slide 11: Deliverables
What products or services will your project deliver?
Include client requirements

## Slide 12: Project Team Roles and Responsibilities
Roney Whonshevins Project Lead
Jacob Wagner Software Developer
Adan Maxamed Software Developer
James Leahy Web Developer
Guy Banaga Network Engineer
Andrew Butts Network Engineer

## Slide 14: EVER HEALTH INTERVIEW SCHEDULE
GYM CEO – Jason Zander
  Location: CEO’s Office
  Time: Scheduled Appointment
  Questions:
    How do you feel your operation is running as of now? What parts of that do you think could be fixed with a new information system?
    What statement would you like this newly implemented system to make?
    What are your top priorities when it comes to the average member?
    What information would you like the new system to compile?
    What would the ideal situation of your business look like after the system has been implemented?

## Slide 15: EVER HEALTH INTERVIEW SCHEDULE
GYM MANAGERS – most profitable/least profitable locations
  Location: Local Gym Offices
  Time: Scheduled Day Appointment
  Questions:
    What day to day problems do you experience?
    What are the most common complaints that you experience?
    How do you feel your operation is running as of now? What parts of that do you think could be fixed with a new information system?
    What would the ideal, day to day situation of your business look like after the system has been implemented?

## Slide 16: EVER HEALTH INTERVIEW SCHEDULE
ALL GYM MEMBERS – anonymous survey
  Location: N/A
  Time: N/A
  Questions:
    What do you feel that your gym handles well
    What are the areas that the gym is lacking in?
    Would you prefer to register, renew, or cancel your membership online?
    What improvements would you like to see with the website?
    What information would you like available to you?

## Slide 17: Project Schedule

## Slide 18
2016
2016
Today
09/11
09/18
09/25
10/02
10/09
10/16
10/23
10/30
Eagles Consulting
10/31/2016
5 days
9/13/16 - 9/19/16
System Design
5 days
9/20/16 - 9/26/16
Creation of Financial System
5 days
9/27/16 - 10/3/16
Creation of Database Sytem
5 days
10/4/16 - 10/10/16
Excell Integration
5 days
10/11/16 - 10/17/16
Business Documents
5 days
10/18/16 - 10/24/16
Advertising Materials
5 days
10/25/16 - 10/31/16
Website Development

## Slide 19
2016
2016
Today
10/30
11/06
11/13
11/20
11/27
12/04
12/11
Eagles Consulting
12/12/2016
5 days
11/1/16 - 11/7/16
Report Creation
5 days
11/8/16 - 11/14/16
System Testing
5 days
11/15/16 - 11/21/16
Training
5 days
11/22/16 - 11/28/16
System Development Part 1
5 days
11/29/16 - 12/5/16
System Development Part 2
5 days
12/6/16 - 12/12/16
System Development Part 3
1 day
12/13/16
Presentation

## Slide 20
Milestone(s) | 
Date | Description
12/12/2016 | Eagles Consulting
Task(s) |  |  | 
Duration (days) | Start Date | End Date | Description
7 | 09/13/2016 | 09/19/2016 | System Design
7 | 09/20/2016 | 09/26/2016 | Creation of Financial System
7 | 09/27/2016 | 10/03/2016 | Creation of Database Sytem
7 | 10/04/2016 | 10/10/2016 | Excell Integration
7 | 10/11/2016 | 10/17/2016 | Business Documents
7 | 10/18/2016 | 10/24/2016 | Advertising Materials
7 | 10/25/2016 | 10/31/2016 | Website Development
7 | 11/01/2016 | 11/07/2016 | Report Creation
7 | 11/08/2016 | 11/14/2016 | System Testing
7 | 11/15/2016 | 11/21/2016 | Training
7 | 11/22/2016 | 11/28/2016 | System Development Part 1
7 | 11/29/2016 | 12/05/2016 | System Development Part 2
7 | 12/06/2016 | 12/12/2016 | System Development Part 3
1 | 12/13/2016 | 12/13/2016 | Presentation
Timeline: 9/13/2016 - 12/12/2016

## Slide 21: Risk Management Plan
Risk | Probability | Impact | Owner | Mitigation Plan
Budget cuts may reduce staff, affecting project scope and schedule | Medium | High | Project Manager | See appendix for a phased implementation plan

## Slide 22: Quality Management and Performance Measures
Define quality management plans
How will you monitor and control costs?
How will you monitor and control schedule?
Notes: May require more than one slide

## Slide 23: Appendix
Reference supplementary materials and resources

## Slide 24: Project Scope
Describe the work to be accomplished
What’s the purpose or business need for this project?
Is there a relationship to other projects?
Who are the stakeholders?
What work is out of scope for this project?
Notes: May require more than one slide

## Slide 25: Success Factors
Identify elements that are key to the success of the project, such as:
  Satisfied clients or stakeholders
  Met project objectives
  Completed within budget
  Delivered on time

## Slide 26: Implementation
Tasks/activities
Procedures
Tools/technology
Project change control process
DYA: define your acronyms!
Notes: May require more than one slide

## Slide 27: Resources
People
Resource 1 Resource 2 Resource 3 Resource 4
Equipment
Resource 1 Resource 2 Resource 3 Resource 4
Notes
Locations
Resource 1 Resource 2 Resource 3 Resource 4
Outside Services
Notes
Notes
Resource 1 Resource 2 Resource 3 Resource 4
Notes
Manufacturing
Resource 1 Resource 2 Resource 3 Resource 4
Notes
Sales
Resource 1 Resource 2 Resource 3 Resource 4
Notes

## Slide 28: Cost Analysis
Chart: 
| Parts and materials | Manufacturing equipment | Salaries | Maintenance | Office lease | Warehouse lease | Insurance | Benefits and pensions | Vehicles | Research
Annual Cost | 1325000 | 900500 | 575000 | 395000 | 295000 | 250000 | 180000 | 130000 | 125000 | 75000