## Slide 1
2016
2016
Today
09/11
09/18
09/25
10/02
10/09
10/16
10/23
10/30
Eagles Counsulting
10/31/2016
5 days
9/13/16 - 9/19/16
System Design
5 days
9/20/16 - 9/26/16
Creation of Financial System
5 days
9/27/16 - 10/3/16
Creation of Database Sytem
5 days
10/4/16 - 10/10/16
Excell Integration
5 days
10/11/16 - 10/17/16
Business Documents
5 days
10/18/16 - 10/24/16
Advertising Materials
5 days
10/25/16 - 10/31/16
Website Development

## Slide 2
2016
2016
Today
10/30
11/06
11/13
11/20
11/27
12/04
12/11
Eagles Counsulting
12/12/2016
5 days
11/1/16 - 11/7/16
Report Creation
5 days
11/8/16 - 11/14/16
System Testing
5 days
11/15/16 - 11/21/16
Training
5 days
11/22/16 - 11/28/16
System Development Part 1
5 days
11/29/16 - 12/5/16
System Development Part 2
5 days
12/6/16 - 12/12/16
System Development Part 3
1 day
12/13/16
Presentation

## Slide 3
Milestone(s) | 
Date | Description
12/12/2016 | Eagles Counsulting
Task(s) |  |  | 
Duration (days) | Start Date | End Date | Description
7 | 09/13/2016 | 09/19/2016 | System Design
7 | 09/20/2016 | 09/26/2016 | Creation of Financial System
7 | 09/27/2016 | 10/03/2016 | Creation of Database Sytem
7 | 10/04/2016 | 10/10/2016 | Excell Integration
7 | 10/11/2016 | 10/17/2016 | Business Documents
7 | 10/18/2016 | 10/24/2016 | Advertising Materials
7 | 10/25/2016 | 10/31/2016 | Website Development
7 | 11/01/2016 | 11/07/2016 | Report Creation
7 | 11/08/2016 | 11/14/2016 | System Testing
7 | 11/15/2016 | 11/21/2016 | Training
7 | 11/22/2016 | 11/28/2016 | System Development Part 1
7 | 11/29/2016 | 12/05/2016 | System Development Part 2
7 | 12/06/2016 | 12/12/2016 | System Development Part 3
1 | 12/13/2016 | 12/13/2016 | Presentation
Timeline: 9/13/2016 - 12/12/2016