## Slide 1: Ever Health Technology Plan
Presented by: Eagle Consulting

## Slide 2: EAGLE CONSULTANTS - ABOUT US
Eagle Consultants has been providing technological solutions to real world business problems for over 20 years. Founded in 1995 with the goal of assisting businesses in staying up to date with the technological world around them, Eagle Consultants quickly found itself as an essential “middle man” during the technological boom of the late 90’s and early 2000’s, bringing the latest developments in Information Technology to the average business.
Big business has since moved towards these technological advancements, cutting down the need for IT interaction outside of their companies. Yet, Eagle Consultants still finds itself enjoying the ability to bring close, personalized service to the companies who need it most, the companies that work hard but find themselves in need of more effective technology solutions. These are the people we are eager to aid.

## Slide 3: EAGLE CONSULTANTS -Mission / Vision
Our mission is simple, to stay up to date on current IT developments so that we may provide the most effective solution for your specific business needs. We know that there is no single fix to the issues from business to business, and we know that your company is unique, with a specific role to fill. We aim to provide a fast, efficient, and most importantly effective IT answer that will not only save you time and money, but also have a positive effect on the clientele you closely interact with.
Our Vision is to facilitate an ever increasing amount of Information Technology Solutions. The technological world is ever changing and our desire is to constantly learn and develop new techniques. Our aim is to be the best at understanding what makes your company special, so that we may have the best Information Technology solution for you!

## Slide 4: OUR CLIENT – EVER HEALTH FITNESS
Ever Health Fitness is a chain of fitness centers operating in the state of Ohio. These centers operate a 24/7 personal fitness environment.
In 1973 two retired coaches, Henry Truman and Michael Hatch opened the first center in Dayton Ohio. Several other locations were added with ten years and the chain expanded to suburban communities in other metropolitan areas across several cities in Ohio.
Ever Health prides itself not only on equipment and technology, but also an amazing atmosphere, a tradition of welcome, and unique experience found nowhere else.
Their corporate location currently operates out of Dayton Ohio.

## Slide 5: EVER HEALTH - MISSION STATEMENT
Our goal is to provide an environment that promotes accessibility to fitness equipment and knowledge to anyone that needs it. We aim to give you the tools necessary to start and maintain a healthy lifestyle, all while maintaining a comfortable and welcoming experience.

## Slide 6: EVER HEALTH ORGANIZATIONAL CHART
Jason Zander President & CEO
Lawrie Gaffney CFO
Patrick lliott VP Finance
Lola Jacobsen VP Accounting
Olivier Renaud Team Director
Spencer Lowe Regional Manager
Of 7 Locations
Mike Danselio Regional Manager
Of 8 Locations
Prashanth Desai Regional Manager
Of 7 Locations
Szabolcs Vajda Director of Human Resources
Jason Kozleski VP Human Resources
Pat Coleman VP Customer Svc
Gym Manager
Assistant Manager of Gym
HR representative

## Slide 7: EVER HEALTH - 22 LOCATIONS
Northern Ohio
Toledo
Cleveland
Mid-Ohio
Columbus
Southern Ohio
Cincinnati
Georgetown, Russelville, Norwood, Chillicothe
Waterville, Oregon, Maumee
Twinsburg, Aurora, Medina, Akron, Kent, Nordwalk
Gahanna, Reynoldsburg, Hilliard, Bexley, Springfield, Delaware
Dayton
Kettering, Miamisburg, Englewood

## Slide 8: THE PROBLEM
The Ever Health Website is outdated and lacks any type of client functionality. All information is stored locally and only at specific locations. It is very difficult to share information across gyms.
Currently customers must travel to the main regional gym locations to renew or cancel their membership. They cannot cancel or renew their membership at any location. This is a major hassle that affects their customer retention rate.
Redundant information is everywhere in their system due to a lack of accurate updating of customer information.

## Slide 9: THE COST
As the business has expanded the ability to maintain and handle member information has become increasingly haphazard. Improper charges to cancelled or duplicate members costs time and money to repair.
In the past 2 years they have seen a 30% drop in customer membership renewal state-wide, resulting in a total loss of over $1,000,000.
Overall customer satisfaction has decreased 20% due to difficulties signing in to gyms and customers having to deal with duplicate or misinformed records.

## Slide 10: THE SOLUTION/ DELIVERABLES
A centralized Database:
  Shared across all gym locations
  With all appropriate documentation
A redesigned and fully functional website:
  Add functionality that allows customers to create, renew, update, or cancel their membership
  Connected directly to the database
A Front end Interface:
  Properly documented and useable by all employees
  Capable of pulling and updating information from the database

## Slide 11: PERIPHERAL DELIVERABLES
An accounting system capable of monitoring:
  General Ledger
  Accounts Receivable/Payable
  Balance Sheet, Profit/Loss Statements with an excel interface
Regular updates and reports on System development
Database, website, and network systems monitoring to ensure functionality
Hardware and Software Requirements
Develop and streamline system manual/training to ensure staff learn and understand the system
Cost/Benefit Analysis
Back up and Disaster Recovery plan

## Slide 12: Project Completion
Expected completion date: December 13th, 2016
Upon Completion of this project, we expect to see:
  A 50% increase in overall customer satisfaction
  An 80% increase in customer retention resulting in substantial financial increase and reduced cost of management. Potential to see revenue between $500,000 to $800,000
  A 10% increase in Membership sign ups yearly due to website availability and customer satisfaction. Potentially 2,000 new customers bringing in $200,000 annually.
  A 10% in employee efficiency due to a streamlined system

## Slide 13: Project Team Roles and Responsibilities
Roney Whonshevins Project Lead
Jacob Wagner Software Developer
Adan Maxamed Software Developer
James Leahy Web Developer
Guy Banaga Network Engineer
Andrew Butts Network Engineer

## Slide 14
Overhead view of Implemented System

## Slide 15: Project Schedule

## Slide 16
2016
2016
Today
09/11
09/18
09/25
10/02
10/09
10/16
10/23
10/30
Eagles Consulting
10/31/2016
5 days
9/13/16 - 9/19/16
System Design
5 days
9/20/16 - 9/26/16
Creation of Financial System
5 days
9/27/16 - 10/3/16
Creation of Database Sytem
5 days
10/4/16 - 10/10/16
Excell Integration
5 days
10/11/16 - 10/17/16
Business Documents
5 days
10/18/16 - 10/24/16
Advertising Materials
5 days
10/25/16 - 10/31/16
Website Development

## Slide 17
2016
2016
Today
10/30
11/06
11/13
11/20
11/27
12/04
12/11
Eagles Consulting
12/12/2016
5 days
11/1/16 - 11/7/16
Report Creation
5 days
11/8/16 - 11/14/16
System Testing
5 days
11/15/16 - 11/21/16
Training
5 days
11/22/16 - 11/28/16
System Development Part 1
5 days
11/29/16 - 12/5/16
System Development Part 2
5 days
12/6/16 - 12/12/16
System Development Part 3
1 day
12/13/16
Presentation

## Slide 18
Milestone(s) | 
Date | Description
12/12/2016 | Eagles Consulting
Task(s) |  |  | 
Duration (days) | Start Date | End Date | Description
7 | 09/13/2016 | 09/19/2016 | System Design
7 | 09/20/2016 | 09/26/2016 | Creation of Financial System
7 | 09/27/2016 | 10/03/2016 | Creation of Database Sytem
7 | 10/04/2016 | 10/10/2016 | Excell Integration
7 | 10/11/2016 | 10/17/2016 | Business Documents
7 | 10/18/2016 | 10/24/2016 | Advertising Materials
7 | 10/25/2016 | 10/31/2016 | Website Development
7 | 11/01/2016 | 11/07/2016 | Report Creation
7 | 11/08/2016 | 11/14/2016 | System Testing
7 | 11/15/2016 | 11/21/2016 | Training
7 | 11/22/2016 | 11/28/2016 | System Development Part 1
7 | 11/29/2016 | 12/05/2016 | System Development Part 2
7 | 12/06/2016 | 12/12/2016 | System Development Part 3
1 | 12/13/2016 | 12/13/2016 | Presentation
Timeline: 9/13/2016 - 12/12/2016

## Slide 19: EVER HEALTH INTERVIEW SCHEDULE
GYM CEO – Jason Zander
  Location: CEO’s Office
  Time: Scheduled Appointment
  Questions:
    How do you feel your operation is running as of now? What parts of that do you think could be fixed with a new information system?
    What statement would you like this newly implemented system to make?
    What are your top priorities when it comes to the average member?
    What information would you like the new system to compile?
    What would the ideal situation of your business look like after the system has been implemented?

## Slide 20: EVER HEALTH INTERVIEW SCHEDULE
GYM MANAGERS – most profitable/least profitable locations
  Location: Local Gym Offices
  Time: Scheduled Day Appointment
  Questions:
    What day to day problems do you experience?
    What are the most common complaints that you experience?
    How do you feel your operation is running as of now? What parts of that do you think could be fixed with a new information system?
    What would the ideal, day to day situation of your business look like after the system has been implemented?

## Slide 21: EVER HEALTH INTERVIEW SCHEDULE
ALL GYM MEMBERS – anonymous survey
  Location: N/A
  Time: N/A
  Questions:
    What do you feel that your gym handles well?
    What are the areas that the gym is lacking in?
    Would you prefer to register, renew, or cancel your membership online?
    What improvements would you like to see with the website?
    What information would you like available to you?